Western Pacific University

CMN 224 Software engineering

Task 2 Requirement & Estimated Report

Scenario B — Waghi Valley Produce Cooperative intake & payments system (WHP) 300-member cooperative; buys coffee/vegetables at a roadside depot recorded in carbon-copy books; members paid fortnightly; disputes are common because records go missing. No mains power (solar + generator), no fixed internet, patchy mobile signal at the depot; the town office (20 min away) has power and 4G. Staff: depot clerk (main user), manager, treasurer; the member committee must approve any change that affects payments.

## Part 1 - Concise Software Requirements Specification (SRS)

### 1.1 Purpose & Scope

#### Purpose

The purpose of the Waghi Valley Produce Cooperative Intake & Payments System is to provide a reliable and centralized system for recording produce deliveries, calculating member payments, reducing payment disputes, and maintaining accurate transaction records in a challenging rural environment.

#### Scope

The system will:

- Store cooperative member information.

- Record produce deliveries at the roadside depot.

- Record produce type, grade, weight, date, and price.

- Calculate payment amounts automatically.

- Track member payment history.

- Generate receipts and delivery acknowledgements.

- Produce management and financial reports.

- Operate offline at the depot.

- Synchronize records with the town office when connectivity becomes available.

- Maintain secure transaction records.

#### Out of Scope

The system will not:

- Process bank transfers automatically.

- Support online produce sales.

- Manage cooperative inventory or warehouse operations.

- Manage vehicle scheduling or logistics.

- Provide a member self-service portal.

- Integrate with external accounting packages.

### 1.2 Business Context & Stakeholders

#### Business Context

Waghi Valley Produce Cooperative has approximately 300 members who deliver coffee and vegetables to a roadside buying depot. Produce deliveries are currently recorded using carbon-copy books, and members are paid fortnightly. Records are often lost or difficult to verify, resulting in payment disputes and reduced trust. The cooperative requires a reliable system that can function despite limited power and poor internet connectivity.

#### Stakeholders and Needs

| Stakeholder | Needs |
| --- | --- |
| Depot Clerk | Record produce deliveries quickly and accurately, issue receipts, and track payments |
| Manager | Monitor produce intake, review reports, and oversee cooperative operations |
| Treasurer | Verify payment calculations, process payments, and review financial records |
| Cooperative Members | Receive accurate payment records and reduce disputes |
| Member Committee | Ensure rules affecting payments are approved and transparent |
| Town Office Staff | Access synchronized records and produce management reports |

### 1.3 Functional Requirements (MoSCoW Prioritised)

#### Must Have

FR1: The system shall maintain records for all cooperative members.

FR2: The system shall store member identification and contact information.

FR3: The system shall record produce deliveries.

FR4: The system shall record produce type, grade, weight, date, and price.

FR5: The system shall calculate delivery value automatically.

FR6: The system shall generate a unique transaction number for every delivery.

FR7: The system shall generate delivery receipts.

FR8: The system shall maintain member payment histories.

FR9: The system shall calculate fortnightly payments.

FR10: The system shall operate fully offline at the depot.

FR11: The system shall synchronize records with the town office when connectivity becomes available.

FR12: The system shall maintain an audit trail of delivery and payment transactions.

FR13: The system shall require user authentication before access is granted.

#### Should Have

FR14: The system shall allow searching for members by ID or name.

FR15: The system shall generate daily produce intake reports.

FR16: The system shall generate fortnightly payment reports.

FR17: The system shall export reports to PDF or Excel.

#### Could Have

FR18: The system shall provide graphical summaries of produce purchased and payments made.

FR19: The system shall notify staff when synchronization fails.

#### Won't Have (Current Release)

FR20: The system shall not support online member access.

FR21: The system shall not automatically transfer funds to member bank accounts.

### 1.4 Non-Functional Requirements

#### Performance

NFR1: The system shall display member records within 3 seconds.

NFR2: The system shall generate standard reports within 10 seconds.

#### Reliability

NFR3: The system shall preserve locally saved transactions during network outages.

NFR4: The system shall support daily backups.

#### Availability

NFR5: The system shall operate without internet access at the depot.

#### Usability

NFR6: A trained clerk shall be able to record a produce delivery within 2 minutes.

NFR7: The user interface shall use clear labels suitable for non-technical users.

#### Security

NFR8: Users shall access the system using usernames and passwords.

NFR9: Only authorized staff shall access payment records.

#### PNG Delivery Conditions

NFR10: The system shall operate on standard laptops used by the cooperative.

NFR11: The system shall continue functioning during periods of poor mobile coverage.

NFR12: The system shall automatically save transactions to reduce the impact of power interruptions.

NFR13: The system shall support synchronization over intermittent 4G connections.

### 1.5 Constraints & Business Rules

#### Constraints

- The depot has no mains electricity.

- The depot relies on solar power and generators.

- There is no fixed internet connection.

- Mobile coverage is unreliable.

- The town office has electricity and 4G connectivity.

- Staff have limited technical experience.

- Budget constraints require cost-effective technology.

#### Business Rules

BR1: Every cooperative member must have a unique member ID.

BR2: Every produce delivery must be linked to a registered member.

BR3: Every delivery must generate a transaction record.

BR4: Payment amounts must be calculated using approved prices.

BR5: Any change affecting payment calculations must be approved by the Member Committee.

BR6: Only authorized users may alter payment records.

BR7: Synchronization must not overwrite verified transaction records.

### 1.6 Glossary

| Term | Definition |
| --- | --- |
| Cooperative | An organization owned and operated by its members |
| Depot | Location where produce is received from members |
| Produce Intake | Recording produce delivered by members |
| Member | Registered cooperative supplier |
| Payment Record | Record showing payment made to a member |
| Synchronization | Transfer of records between depot and town office databases |
| Transaction | A recorded produce delivery or payment |
| Audit Trail | Historical record of actions performed in the system |
| Receipt | Proof that a delivery or payment transaction occurred |

## Part 2 - Estimate & Work Schedule

### 2.1 Task Breakdown (Work Breakdown Structure)

| Task ID | Task Description |
| --- | --- |
| T1 | Requirements gathering and stakeholder interviews |
| T2 | Analysis and SRS preparation |
| T3 | Database design |
| T4 | User interface design |
| T5 | Member management module |
| T6 | Produce intake module |
| T7 | Payment calculation module |
| T8 | Reporting module |
| T9 | Authentication and security module |
| T10 | Synchronization module |
| T11 | Backup and recovery features |
| T12 | System testing |
| T13 | User training |
| T14 | Deployment and handover |

### 2.2 Time Estimates with Assumptions and Reasoning

#### Estimation Technique

Three-point estimation:

Estimated Time = (O + 4M + P) ÷ 6

#### Assumptions

- One developer is assigned.

- Cooperative staff are available for consultation.

- A laptop is available at the depot and office.

- No major changes are introduced during development.

| Task | O | M | P | Estimated Days |
| --- | --- | --- | --- | --- |
| Requirements Gathering | 2 | 3 | 5 | 3.2 |
| SRS Preparation | 2 | 3 | 4 | 3.0 |
| Database Design | 2 | 4 | 6 | 4.0 |
| UI Design | 2 | 4 | 6 | 4.0 |
| Member Module | 2 | 4 | 7 | 4.2 |
| Produce Intake Module | 4 | 6 | 10 | 6.3 |
| Payment Module | 3 | 5 | 9 | 5.3 |
| Reporting Module | 3 | 5 | 8 | 5.2 |
| Authentication Module | 2 | 3 | 5 | 3.2 |
| Synchronization Module | 4 | 7 | 12 | 7.3 |
| Backup Features | 1 | 2 | 4 | 2.2 |
| Testing | 3 | 5 | 9 | 5.3 |
| Training | 1 | 2 | 3 | 2.0 |
| Deployment | 1 | 2 | 3 | 2.0 |

Total Estimated Duration

Approximately 57 days (11 weeks).

#### Reasoning

The synchronization module requires the greatest effort because the system must function offline and safely synchronize records over unreliable connections. Additional testing is required to ensure data integrity during power interruptions, failed synchronization attempts, and duplicate transaction checks.

### 2.3 Work Schedule

| Week | Activities | Client Deliverable |
| --- | --- | --- |
| Week 1 | Requirements gathering | Requirements summary |
| Week 2 | SRS completion and approval | Approved SRS |
| Week 3 | Database and UI design | Design prototype |
| Week 4 | Member management module | Member records demo |
| Week 5 | Produce intake module | Intake recording demo |
| Week 6 | Payment calculation module | Payment processing demo |
| Week 7 | Reporting module | Sample reports |
| Week 8 | Authentication module | Secure working system |
| Week 9 | Synchronization and backup features | Offline-sync prototype |
| Week 10 | Testing and corrections | Testing report |
| Week 11 | Training, deployment, and handover | Final operational system |

#### Key Milestones

- Requirements approved (Week 2)

- Produce intake completed (Week 5)

- Payment processing completed (Week 6)

- Offline synchronization completed (Week 9)

- Final deployment completed (Week 11)

### 2.4 Dependency Triangle Analysis

#### Scope Option

Deliver:

- Member management

- Produce intake recording

- Payment calculation

- Receipt generation

- Offline operation

- Record synchronization

- Security controls

Benefit: Addresses the cooperative's major problems of lost records and payment disputes.

#### Time Option

If earlier delivery is required:

- Remove graphical dashboards.

- Remove sync notifications.

- Deliver reporting enhancements in a later release.

Benefit: Faster implementation while retaining core operational functionality.

#### Cost Option

If additional funding becomes available:

- Purchase rugged field devices.

- Add cloud backup services.

- Add SMS notification functionality.

- Provide additional staff training.

Benefit: Improved reliability, reporting, and communication.

#### Recommended Trade-Off

The recommended approach is to maintain the full core scope, particularly offline operation and synchronization features, while postponing non-essential features such as dashboards and notifications. These core capabilities directly address the cooperative's biggest challenges, namely lost records, payment disputes, unreliable connectivity, and limited infrastructure. This provides the highest business value without significantly increasing cost or delivery risk.

### Declaration of Use of Artificial Intelligence (AI)

Artificial Intelligence (AI) tools were used to assist in drafting and organising parts of this report. The AI was used to generate initial ideas, suggest report structures, and help produce draft content for the Software Requirements Specification (SRS), estimation, and scheduling sections.